EBTJV Work Plan and Accomplishments Report

FY19 FWS NFHAP Project Funding Cycle

Fish Habitat Partnership:  Eastern Brook Trout Joint Venture

Contact Person Name:  Stephen Perry

Phone Number:  603-455-9704

Email Address:  ebtjv.coordinator@gmail.com

Section 1.  Justification for Stable Operational Support (maximum 6 pages)

Eastern Brook Trout Joint Venture Projects and Activities

Projects (FY2015-FY2017)

The Eastern Brook Trout Joint Venture (EBTJV) had eleven projects supported by FWS-NFHAP funds between FY2015 and FY2017; eight of these projects entailed on-the ground fish habitat conservation actions while three supported the EBTJV’s operational activities. All of the on-the ground fish habitat conservation projects addressed at least one of the EBTJV’s key conservation actions as 100% reconnected fragmented habitat and enhanced recreational fishing for wild Brook Trout; 75% preserved Brook Trout genetic diversity; and, 25% improved Brook Trout spawning and/or early life history habitat. From a national perspective, the eight on-the-ground fish habitat conservation projects addressed three of four National Fish Habitat Partnership national conservation strategies, including restoring hydrologic conditions for fish, reconnecting fragmented fish habitats, and restoring water quality.

Collectively the eight on-the-ground fish habitat conservation projects enhanced more than 12 stream miles of habitat; restored 2 acres of riparian habitat; and, removed 11 fish passage barriers that renewed access to 100 stream miles. The socioeconomic benefit resulting from these projects is estimated to be $62 million dollars.

Activities (FY2015-FY2017)

The EBTJV completed its second range-wide Brook Trout status assessment, conducted at the catchment scale, and drafted a summary of the assessment findings. The catchment assessment results are serving as a basis for refining the partnerships strategic Brook Trout conservation priorities, which are contained within the EBTJV’s report titled Conserving the Eastern Brook Trout-Action Strategies.

The EBTJV continued its strong collaborative working relationship with the Chesapeake Bay Program (CBP) in an effort to address mutual landscape level priority conservation needs. The EBTJV involvement with the CBP was centered on assisting with the development of the Fish Habitat Decision Support Tool, which helps to prioritize Brook Trout conservation actions within the Chesapeake Bay watershed; producing a Brook Trout Management Strategy that’s aimed at coordinating priority Brook Trout conservation actions between the two entities; and, participating on the CBP’s Brook Trout Action Team, which is charged with generating and implementing annual work plans  that ensure progress is being made towards accomplishing the Brook Trout Outcome in the watershed.

The EBTJV was successful in obtaining three Multi-State Conservation Grant Program grants during this time period, providing the partnership with ~$62,000 in operational support focused on collaborative efforts undertaken with the Atlantic Coastal Fish Habitat Partnership (ACFHP) and the Southeast Aquatic Resources Partnership (SARP). The purposes of these collaborations were to conserve fish habitat from whitewater to bluewater by advancing the coordinated implementation of strategic plans and habitat assessments of the three eastern Fish Habitat Partnerships; promoting a more cohesive implementation of the National Fish Habitat Partnership’s National Conservation Strategies across twenty-seven states; increasing the coordination within and among Partnerships, and with the National Fish Habitat Board and its Science and Data Committee; and, to develop a process that identifies and prioritizes fish habitat conservation focus areas located in drainages that cross the geographic boundaries of ACFHP, SARP, and EBTJV.

Anticipated Projects (FY2019-FY2021)

During FY19-FY21 time frame, the EBTJV anticipates the focus of its Brook Trout conservation projects will be geared towards achieving the partnership’s revised Range-wide Habitat Goals and Objectives (Table 1).  Additionally, projects that also deliver key conservation actions (Table 2) as components of their outcomes will be given a higher priority as our partnership believes these actions represent the strategic elements needed to achieve success in conserving wild Brook Trout.  The EBTJV gives prospective Brook Trout conservation projects that address its range-wide habitat goals and key conservation actions higher point scores in our partnership’s Project Review Criteria.

Table 1  EBTJV’s Range-wide Habitat Goals and Objectives

| GOAL | OBJECTIVE(S) |
| --- | --- |
| Maintain the current number of wild Brook Trout patches (i.e. no net loss) | -Retain at least 6,022 allopatric wild Brook Trout patches (1.1) across the EBTJV geographic range by the year 2022. -Retain at least 3,838 sympatric wild Brook Trout patches (1.2, 1.3, and 1.4) across the EBTJV geographic range by the year 2022. |
| Increase the average size (km2) of wild Brook Trout patches, which is currently 19 km2 | Increase the size (km2) of 30 wild Brook Trout patches by the year 2022. |
| Increase connectivity within and among wild Brook Trout catchments | Complete Aquatic Organism Passage projects within 45 wild Brook Trout catchments by 2022. |
| Restore wild Brook Trout to catchments where they were extirpated | Establish wild Brook Trout in 15 extirpated catchments by the year 2022. |

Table 2  EBTJV’s Key Brook Trout Conservation Actions

- Increase recreational fishing opportunities for wild Brook Trout - Conserve and increase habitats that support robust wild Brook Trout populations - Restore and reconnect suitable habitats adjacent to robust wild Brook Trout populations - Conserve genetic diversity of wild Brook Trout populations - Conserve unique wild Brook Trout life history strategies (e.g., lacustrine populations, large river populations, and coastal populations) - Minimize threats to wild Brook Trout populations (e.g., degraded water quality, invasive species, altered hydrologic regimes)

Anticipated Activities (FY2019-FY2021)

The EBTJV will continue working towards achieving its range-wide habitat goals and objectives. Our partnership will also initiate a process that results in allowing our wild Brook Trout-related catchment database to be updated by the States; we will be organizing a genetics workshop for EBTJV partners and we will start a process that converts the EBTJV’s catchment database delineation layer from HD+ Version 2 to HD+ High Resolution when development of this new catchment layer is complete. The EBTJV intends to complete an assessment of the strengths and weaknesses of the many Brook Trout-related decision support tools and hold a workshop that provides users with a better understanding of how and when to use these tools and to develop a standard spreadsheet that would be sent to one contact for each of the EBTJV formal partners in an effort to improve our ability to track the progress being made to conserve wild Brook Trout.  Our partnership will continue to liaise and collaborate with the National Fish Habitat Partnership, neighboring Fish Habitat Partnerships and other conservation entities to ensure that strategic conservation actions among this community are synchronized.  This includes working with the Atlantic Coastal Fish Habitat Partnership and Southeast Aquatic Resources Partnership to implement an Eastern Aquatic Connectivity Assessment Program, which is an initiative aimed at achieving more efficient and successful fish barrier removal actions at a large regional scale (24 States).  Additionally, the EBTJV will continue to solicit and rank fish habitat conservation projects that address priority wild Brook Trout conservation needs; coordinate and compile information on wild Brook Trout conservation activities and improvements in wild Brook Trout habitat condition for use in measuring progress towards conserving wild Brook Trout; and, promote the accomplishments being achieved in conserving wild Brook Trout to targeted audiences.

Section 2.  Accomplishments (Federal FY 2015 through 2017)

- Meet the basic FHP requirements established by the National Fish Habitat Board for strategic planning and assessments

Over the previous three fiscal years, how has the FHP met basic requirements for scientific planning and habitat assessments?

- FHP has filled data gaps and refined habitat assessments, including climate change considerations, for incorporation into the Science and Data Committee’s national assessment (Level 3)

Narrative: The EBTJV completed its second status assessment of Brook Trout across the species’ historic eastern U.S. range during September 2015, which was initiated in 2011 as a result of resource managers identifying a need to have the status of Brook Trout determined at a finer scale (catchment vs. subwatershed) as well as integrating the presence of exotic trout species (rainbow trout and brown trout). The results from this assessment are contained within a summary of the assessment findings report and were used to refine the EBTJV’s range-wide habitat goals and objectives, modify the partnerships key Brook Trout conservation actions, and revise our Project Review Criteria.  The EBTJV’s Brook Trout assessment data, and related data layers, are readily available in the Brook Trout Integrated Spatial Data and Tools, a web-based platform.

The EBTJV assisted Trout Unlimited with its development of three conservation planning products that help identify strategic conservation opportunities and evaluate potential projects within the eastern range of Brook Trout (EBT).  Each product gathers and interprets spatial data related to the pattern of EBT populations, their habitats, and threats to those habitats. The basic unit of analysis and summary for all three products is the EBTJV’s EBT population patch data.  Reports and tools associated with this TU project can be found at: http://www.tu.org/ebt-portfolio-rwa.

The EBTJV has and will continue to share its assessment data, modeling outputs, and decision support tools with the NFHP National Science and Data Committee.

- Execute projects that benefit FHP priority species or priority areas (Federal FY 2015 through FY 2017)

What percentage of all projects initiated in the past three fiscal years were focused on FHP defined priority species or priority areas?

- At least 95% (Level 3)

Complete table adding rows for additional projects as needed.  Attach map with project locations and priority areas identified. A map of the FY15-FY17 Project locations is attached at the end of this document.

| Project Title | FHP Priority Species | FHP Priority Area | Brief project description (max. 250 characters) |
| --- | --- | --- | --- |
| Nash Stream Restoration & Columbia Road Culverts, Odell, Coos County, NH (FY15) | Brook Trout | Subwatershed Priority Score = 1.66 (highest rank category) | This project restored 6 miles of instream habitat by adding wood and other habitat elements, and replaced 2 culverts to remediate long-term habitat impairments caused by a catastrophic dam break. |
| Upper Shavers Fork Instream and Riparian Habitat Restoration, Randolph County, WV (FY15) | Brook Trout | Subwatershed Priority Score = 0.35 (low rank category) | This project enhanced connectivity and genetic exchange within the Upper Shavers Fork and improved instream and riparian habitat. |
| Sparta Glen Brook Restoration, NJ (FY16) | Brook Trout | Subwatershed Priority Score = 0.20 (low rank category) | This project restored critical instream habitat within Sparta Glen Brook, including natural pool regimes and spawning areas, restores toe of slope protection, further stabilizes upland fringe areas, as well as the riparian corridor along a 0.68 mile stretch. |
| Great Pond Tributary Culvert Replacement, Little Cards Brook, Franklin, ME (FY16) | Brook Trout | Subwatershed Priority Score = 1.51 (highest rank category) | This project replaced an undersized and failing stream crossing on Little Cards Brook. It also fixes a chronic sedimentation problem that is detrimental to the health of the stream and Great Pond. |
| Watershed Connectivity Project, Beebe River Watershed, Campton and Sandwich, NH (FY16) | Brook Trout | Subwatershed Priority Score = 0.45 (low rank category) | This project replaced culverts for five stream crossings in the Beebe River Watershed, thereby providing wild Brook Trout over 5 miles of accessible thermal refuge and spawning locations. |
| Restoring a Brook Trout Metapopulation within the Little Cataloochee Creek & Anthony Creek Watersheds, Great Smoky Mountains National Park, TN & NC (FY17) | Brook Trout | Subwatershed Priority Scores = 0.21 & 0.62 (low rank category) | This project restored Brook Trout into 2.64 km of Little Cataloochee Creek and 2.8 km of Anthony Creek within its native range in Great Smoky Mountains National Park (GRSM) as identified in the GRSM Fishery Management Plan. |
| East Branch Passumpsic River Dam Removal, VT (FY17) | Brook Trout | Subwatershed Priority Scores = 1.41 & 1.42 (highest rank category) | This project removed a deteriorating dam, which improved natural flow regimes, free-flowing river conditions, water quality and temperature, sediment release and transport, and connectivity resulting in the restoration of Aquatic Organism Passage. |
| Enhancing and Connecting Wild Brook Trout populations in the West Mountain Wildlife Management Area, VT (FY17) | Brook Trout | Subwatershed Priority Score = 1.62 (highest rank category) | This Project replaced one impassable culvert with a bridge, removed one culvert, and improved 1.25 miles of Brook Trout spawning and juvenile rearing habitat. |

- Execute projects that benefit FWS priority species / trust resources (Federal FY 2015 through FY 2017)

What percentage of all projects initiated in the past three fiscal years addressed habitat issues for FWS priority or trust resources?

- 75% (Level 3)

| Project Title | FWS Region | State | Primary Species or Resources Benefitted | FWS Priority or Trust Resources (if neither, enter N/A) |
| --- | --- | --- | --- | --- |
| Nash Stream Restoration & Columbia Road Culverts, Odell, Coos County, NH (FY15) | 5 | NH | Brook Trout | Brook Trout |
| Upper Shavers Fork Instream and Riparian Habitat Restoration, Randolph County, WV (FY15) | 5 | WV | Brook Trout | Brook Trout |
| Sparta Glen Brook Restoration, NJ (FY16) | 5 | NJ | Brook Trout | Brook Trout |
| Great Pond Tributary Culvert Replacement, Little Cards Brook, Franklin, ME (FY16) | 5 | ME | Brook Trout | Brook Trout |
| Watershed Connectivity Project, Beebe River Watershed, Campton and Sandwich, NH (FY16) | 5 | NH | Brook Trout | Brook Trout |
| Restoring a Brook Trout Metapopulation within the Little Cataloochee Creek & Anthony Creek Watersheds, Great Smoky Mountains National Park, TN & NC (FY17) | 4 | NC TN | Brook Trout | Brook Trout |
| East Branch Passumpsic River Dam Removal, VT (FY17) | 5 | VT | Brook Trout | Brook Trout |
| Enhancing and Connecting Wild Brook Trout populations in the West Mountain Wildlife Management Area, VT (FY17) | 5 | VT | Brook Trout | Brook Trout |

- Project Completion and Success

What percentage of projects, funded in whole or in part, with FWS NFHAP funds have been completed consistent with the project design?

- 80% of projects completed in the past five years (Level 3)

Complete table adding rows for additional projects as needed.  All projects that received federal fiscal year (FY) 2013 through 2017 FWS NHFAP project funds should be listed in the table below. Those projects they will be scored for completion between FY14 – FY18.  In the Completion Date column, enter the date that the project was completed (use the following date format, mm/yyyy).  Month and year must be specified in order to determine project completion date. For projects that are on-going or incomplete, enter N/A.

| Project Title | Accomplishments # | Completion Date | Project completed according to design? (Enter Yes or No. If no, provide an explanation. Max 250 characters) |
| --- | --- | --- | --- |
| Upper White River Habitat Restoration Project, VT (FY13) | Multiple Numbers | 09/2015 | Yes |
| Dirt & gravel road, streambank stabilization projects, Cross Fork Subwatershed, PA (FY13) | 52230-A-049 | 09/2014 | Yes |
| Dam Removals to Reconnect Brook Trout Habitat on an Unnamed Tributary to Frankstown Branch, PA (FY13) | 52230-A-050 | 09/2015 | Yes |
| Restoration of Natural Hydrology and Habitat Complexity in the Machias Rivers, ME (FY13) | 53371-A-194 | 09/2014 | Yes |
| Meduxnekeag Watershed In-Stream Habitat Restoration, ME (FY13) | 53371-A-193 | 12/2014 | Yes |
| Restoring Connectivity in Sunday River & Martin Stream Watersheds, ME (FY13) | 53371-A-189 | 06/2016 | Yes |
| St. Mary’s Liming, St. Mary’s River, VA (FY13) | 53374-A-049 | 09/2014 | Yes |
| EBTJV Operational Support - Interactive Database & Mapper and Travel Support (FY13) | 53374-A-050 | 09/2015 | Yes |
| Restoring Habitat Connectivity, Machias & Saint Croix River Tributary Streams, ME (FY14) | 53371-A-206 | 09/2015 | Yes |
| Mill Creek (Tygart River) Stream Restoration, WV (FY14) | 53374-A-053 | 12/2015 | Yes |
| EBTJV Coordination and Operations (FY14) | 53374-A-043 | 12/2015 | Yes |

| Nash Stream Restoration & Columbia Road Culverts, Odell, Coos County, NH (FY15) | 53340-A-084 | 08/2016 | Yes |
| --- | --- | --- | --- |
| Upper Shavers Fork Instream and Riparian Habitat Restoration, Randolph County, WV (FY15) | 53374-A-058 | 07/2018 | Yes |
| EBTJV Coordination and Operations (FY15) | 53374-A-059 | 06/2017 | Yes |
| Sparta Glen Brook Restoration, NJ (FY16) | 52232-A-027 | 10/2016 | Yes |
| Great Pond Tributary Culvert Replacement, Little Cards Brook, Franklin, ME (FY16) | 53371-A-213 | 08/2017 | Yes |
| Watershed Connectivity Project, Beebe River Watershed, Campton and Sandwich, NH (FY16) | 53340-A-089, A-098, A-099, A-100, A-101 | 12/2017 | Yes |
| Eastern Brook Trout Coordination and Operations (FY16) | 53374-A-065 | 08/2017 | Yes |
| Restoring a Brook Trout Metapopulation within the Little Cataloochee Creek & Anthony Creek Watersheds, Great Smoky Mountains National Park, TN & NC (FY17) | Unknown | 08/2018 | Yes |
| East Branch Passumpsic River Dam Removal, VT (FY17) | 53330-A-144 | 11/2017 | Yes |
| Enhancing and Connecting Wild Brook Trout populations in the West Mountain Wildlife Management Area, VT (FY17) | 53330-A-147, A-148 | 09/2018 | Yes |
| Eastern Brook Trout Coordination and Operations (FY17) | 53374-A-017 | 03/2018 | Yes |

- Monitoring and Evaluation (Federal FY 2015 through 2017)

What percentage of all projects initiated in the past three fiscal years included a monitoring and evaluation plan?

- 90% (Level 3)

Complete table adding rows for additional projects as needed.

| Project Name | Brief Monitoring & Evaluation Plan Description (max. 250 characters) |
| --- | --- |
| Nash Stream Restoration & Columbia Road Culverts, Odell, Coos County, NH (FY15) | The project entails a long-term monitoring of aquatic habitat and fish populations. Fish surveys will be conducted to at least 2020 and geomorphic assessments will continue until after the restoration activities are completed. |
| Upper Shavers Fork Instream and Riparian Habitat Restoration, Randolph County, WV (FY15) | WVDNR has funded WVU to conduct a watershed scale monitoring effort through 2017. The project area is included in that monitoring effort. |
| Sparta Glen Brook Restoration, NJ (FY16) | The project area is being monitored annually for fish and macroinvertebrates for three years, riparian areas are being inspected monthly during the first growing season following project completion and then semi-annually for three years following project completion. |
| Great Pond Tributary Culvert Replacement, Little Cards Brook, Franklin, ME (FY16) | A pre-project assessment of the stream’s fisheries was conducted to obtain a baseline and the fisheries will be monitored after the culvert is replaced with an open bottom structure. |
| Watershed Connectivity Project, Beebe River Watershed, Campton and Sandwich, NH (FY16) | Pre-surveys were conducted to obtain a baseline to compare post-survey results that will be conducted to show how the population (overall numbers and recruitment rates) and the average length and weight of individuals respond to the conservation actions. |
| Restoring a Brook Trout Metapopulation within the Little Cataloochee Creek & Anthony Creek Watersheds, Great Smoky Mountains National Park, TN & NC (FY17) | Prior to treatment, 3-pass electrofishing depletion surveys were conducted throughout the treatment area as well as a downstream control area of Little Cataloochee Creek. Pre-treatment surveys have already been completed on Anthony Creek. These pre-treatment population surveys will be used to establish a carrying capacity range for the system. Once treatment is complete and Brook Trout are translocated into the system, monitoring sites will be revisited annually for a minimum of three years to determine when newly established Brook Trout populations exceed the pre-treatment Rainbow Trout biomass. The Southern Division AFS, Trout Committee Standardized Sampling Guidelines for all depletion monitoring efforts will be used. |
| East Branch Passumpsic River Dam Removal, VT (FY17) | Post dam removal monitoring includes site visits and data collection (including electrofishing) by a technical team. |
| Enhancing and Connecting Wild Brook Trout populations in the West Mountain Wildlife Management Area, VT (FY17) | Electrofishing surveys will take place and annual monitoring will be conducted through site visits and photo surveys. |

- Leveraging of FWS Project Funds (Federal FY 2015 through 2017)

Over a three year period the FHP leveraged FWS NFHAP funding by a ratio of?

- At least 3:1 (Level 3)

| Project Name | FWS NFHAP Funds | Non-FWS Contributions | Other Contributions | Total Project Costs | Funding Partners |
| --- | --- | --- | --- | --- | --- |
| Nash Stream Restoration & Columbia Road Culverts, Odell, Coos County, NH (FY15) | $50,000 | $226,000 | $21,429 | $297,429 | NHFGD NHDRED Upper CT River MEF Groveton Traiblazers |
| Upper Shavers Fork Instream and Riparian Habitat Restoration, Randolph County, WV (FY15) | $25,291 | $862,500 | $10,839 | $898,630 | WV DNR-WR WV DNR-SP WVU Snowshoe Corp. WV State Rail Auth. JF Allen Corp. Private Landowner |
| EBTJV Coordination and Operations (FY15) | $90,000 | $140,000 | $38,571 | $268,571 | EBTJV Partners |
| Sparta Glen Brook Restoration, NJ (FY16) | $10,000 | $106,400 | $9,286 | $125,686 | Hudson Farms Foundation Fred S. Burroughs North Jersey TU Corporate Wetlands Restoration Partnership NJ Highlands Coalition USFWS NJDFW |
| Great Pond Tributary Culvert Replacement, Little Cards Brook, Franklin, ME (FY16) | $24,000 | $19,000 | $15,286 | $58,286 | Hancock County Soil and Water Conservation District USFWS Great Pond Road Association Project SHARE Franklin Great Pond Association Private Landowners |
| Watershed Connectivity Project, Beebe River Watershed, Campton and Sandwich, NH (FY16) | $50,000 | $300,000 | $21,429 | $371,429 | NRCS NHFGD TU-Pemigewasset Ch The Conservation Fund TU-National USDA Forest Service |

| Restoring a Brook Trout Metapopulation within the Little Cataloochee Creek & Anthony Creek Watersheds, Great Smoky Mountains National Park, TN & NC (FY17) | $37,642 | $196,470 |  | $234,112 | US EPA NPS - GSM NP TU - Little River Ch. Friends of Smokies GSM Association NCWRC TU-NC Chapters TU-TN State Council TU-NC State Council |
| --- | --- | --- | --- | --- | --- |
| East Branch Passumpsic River Dam Removal, VT (FY17) | $25,000 | $252,450 | $60,000 | $337,450 | VTDFW VTDEC NH Charitable Found. |
| Enhancing and Connecting Wild Brook Trout populations in the West Mountain Wildlife Management Area, VT (FY17) | $50,000 | $93,000 | $15,600 | $158,600 | NFWF VTDFW Upper CT River MEF TU-VT Chapters |
| Eastern Brook Trout Coordination and Operations (FY17) | $90,000 |  |  | $90,000 | EBTJV Partners |
| Total | $264,550 | $2,108,820 | $85,600 | $2,548,970 |  |

Section 3: Work Plan (1-Year Planning Horizon)

Proposed Projects for FY19 FWS NFHAP Project Funding

| FWS Region | State | FIS # | Rank | NFHAP Funds | Partner Funds | Total Cost | NFHAP Conservation Strategy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4 &5 | ME NH VT NY MA RI CT NJ PA MD WV VA SC NC TN GA | 21502070 | 1 | $81,950 | $0 | $81,950 | Protect intact and healthy waters Restore hydrologic conditions for fish Reconnect fragmented fish habitat Restore water quality |

| 5 | ME | 23427301 | 2 | $38,000 | $117,737 | $155,737 | Restore hydrologic conditions for fish Reconnect fragmented fish habitat Restore water quality |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | VT | 21489941 | 3 | $50,000 | $811,750 | $861,750 | Restore hydrologic conditions for fish Reconnect fragmented fish habitat Restore water quality |
| 5 | MD | 37431806 | 4 | $50,000 | $106,000 | $156,000 | Reconnect fragmented fish habitat |
| 5 | MA | 21497171 | 5 | $49,820 | $49,820 | $99,640 | Reconnect fragmented fish habitat Restore water quality |
| 5 | NY | 21490556 | 6 | $50,000 | $120,000 | $170,000 | Restore hydrologic conditions for fish Reconnect fragmented fish habitat Restore water quality |
| 5 | VT | 20365812 | 7 | $50,000 | $307,500 | $357,500 | Restore hydrologic conditions for fish Reconnect fragmented fish habitat |
| 5 | VT | 21488579 | 8 | $39,000 | $42,400 | $81,400 | None |
| 5 | MD | 36943392 | 9 | $50,000 | $117,000 | $167,000 | Reconnect fragmented fish habitat |

| 5 | ME | 23426347 | 10 | $50,000 | $93,000 | $143,000 | Reconnect fragmented fish habitat Restore water quality |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | NH | 21493560 | 11 | $30,000 | $78,295 | $108,295 | Restore hydrologic conditions for fish Reconnect fragmented fish habitat |

- Strategic Implementation

Percentage of projects that include measurable goals and objectives to address:

- FHP priority species or priority areas; and/or

- Habitat issues for FWS priority species or trust resources

- 95% (Level 3)

| Project Title | Identify FWS Priority Species / Trust Resources | Identify FHP Priority Species / Area |
| --- | --- | --- |
| Eastern Brook Trout Joint Venture Coordination and Operations FY19 | Brook Trout | Brook Trout |
| Restoration of Habitat in the Upper Narraguagus River & Northern Focus Streams (ME) | Brook Trout | Brook Trout / Wild Brook Trout Patches: #2677024 & #2677520 |
| Harvey's Lake Dam Removal Project (VT) | Brook Trout | Brook Trout / Wild Brook Trout Patches: # 4573757 & #4573747 |
| Culvert Replacement & Stream Restoration in Wolfden Run (MD) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 1.436517E7 |
| Becker Pond Dam Removal Project (MA) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 7710236 |
| Jay Mountain Road Culvert Replacement Project on Otis Brook (NY) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 9527963 |
| Hanks Brook Culvert Replacement Project (VT) | Brook Trout | Brook Trout / Wild Brook Trout Patch #45780006 |
| Strategic Wood Addition to Streams in the North Branch Nulhegan River Watershed (VT) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 1.66157777E8 |
| Fish Passage Barrier Removals & Habitat Improvement Project in Sand Spring Run Watershed (MD) | Brook Trout | Brook Trout / Wild Brook Trout Patch # |
| Hurd Brook Crossing Project (ME) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 2681398 |
| Thompson Brook Restoration and Habitat Connectivity Project (NH) | Brook Trout | Brook Trout / Wild Brook Trout Patch # 9331084 |

Eastern Brook Trout Joint Venture Coordination and Operations FY19

Project Rank: 1

Measurable Goals & Objectives

Goal: Healthy, fishable wild Brook Trout populations throughout their historical eastern U.S. range. Objective 1: Work towards achieving the EBTJV’s range-wide habitat goals and objectives; Objective 2: Liaise and collaborate to ensure that strategic conservation actions are synchronized; Objective 3: Support priority Brook Trout conservation actions; Objective 4: Measure progress towards conserving wild Brook Trout; and, Objective 5: Promote accomplishments to targeted audiences.

Restoration of Habitat in the Upper Narraguagus River & Northern Focus Streams (ME)

Project Rank: 2

Measurable Goals & Objectives

Goal #1:  To increase in-stream habitat complexity and suitability and restore river–riparian interactions by adding large wood and creating log jams in high priority Brook Trout watersheds.

Goal #2:  To remove remnant dams that impound waters, reduce flow velocities, disrupt sediment transport, and increase of water temperatures.

Goal #3:  To increase resiliency of Brook Trout and Atlantic Salmon populations by improving habitat suitability as described above.

Harvey's Lake Dam Removal Project (VT)

Project Rank: 3

Measurable Goals & Objectives

Goal:  To create aquatic organism passage by removing a dam in the Stevens River watershed in Barnet, VT and improve water quality by addressing nonpoint sources of pollution.

Culvert Replacement & Stream Restoration in Wolfden Run (MD)

Project Rank: 4

Measurable Goals & Objectives

Goal: To increase connectivity within and among wild Brook Trout catchments by removing fish passage barriers and improving habitat conditions in the Wolfden Run watershed.

Becker Pond Dam Removal Project (MA)

Project Rank: 5

Measurable Goals & Objectives

Goal: To restore aquatic and hydrologic connectivity, as well as cold-water in-stream habitat, by removing a dam.

Jay Mountain Road Culvert Replacement Project on Otis Brook (NY)

Project Rank: 6

Measurable Goals & Objectives

Goal: To replace an undersized culvert on Otis Brook.  The objectives of the project include: 1) create a wider, flood resilient structure sized at 1.25 times bankfull with the hydraulic capacity to pass a 100-year flooding event at 80% volume, 2) ensure aquatic organism passage, 3) restore instream habitat, 4) improve water quality, and 5) reduce or eliminate frequent and costly maintenance activities.

Hanks Brook Culvert Replacement Project (VT)

Project Rank: 7

Measurable Goals & Objectives

Goal:  To replace a culvert on Hanks Brook.

Strategic Wood Addition to Streams in the North Branch Nulhegan River Watershed (VT)

Project Rank: 8

Measurable Goals & Objectives

Goal: To restore in-stream wood to streams within a secure stronghold for Brook Trout in the Connecticut River watershed in northeastern Vermont.

Fish Passage Barrier Removals and Habitat Improvement Project in Sand Spring Run Watershed (MD)

Project Rank: 9

Measurable Goals & Objectives

Goal: To remove detrimental crossing structures and improve habitat conditions in Sand Spring Run watershed in Maryland.

Hurd Brook Crossing Project (ME)

Project Rank: 10

Measurable Goals & Objectives

Goal: To improve habitat quality and accessibility to upstream and downstream Brook Trout habitat by removing a problematic road-stream crossing that has been identified as an aquatic organism passage barrier and a chronic contributor of sedimentation.

Thompson Brook Restoration and Habitat Connectivity Project (NH)

Project Rank: 11

Measurable Goals & Objectives

Goal: To reconnect 7 miles of coldwater habitat and 0.25 acres of historic floodplain and improve 1000ft of in-stream habitat.

- Conservation Actions and Project Outcomes

Percentage of proposed projects with specific conservation actions that will produce desired conservation outcomes and achieve project goals and objectives?

- 100% (Level 3)

Eastern Brook Trout Joint Venture Coordination and Operations FY19

Project Rank: 1

Conservation Actions and Project Outcomes

The EBTJV will utilize its revised roadmap for wild Brook Trout conservation as our framework for collaborating and coordinating strategic conservation actions among our partners. This will result in our partners being better positioned to direct their valuable resources to essential wild Brook Trout conservation efforts and build stewardship support for wild Brook Trout more effectively.

Restoration of Habitat in the Upper Narraguagus River & Northern Focus Streams

Project Rank: 2

Conservation Actions and Project Outcomes

Removing remnant dams and adding large wood material will increase the number and depth of pools and the amount of allochthonous organic material that the aquatic food web relies on, as well as reduce the dead waters and over-widened channels in legacy reservoirs, which enhances watershed and cold-water fish population resiliency to climate change.

Harvey's Lake Dam Removal Project (VT)

Project Rank: 3

Conservation Actions and Project Outcomes

Removal of the dam will improve natural flow regimes, free-flowing river conditions, water quality and temperature, sediment release and transport, and connectivity. Floodplain restoration and large wood installations will provide additional habitat in South Peacham Brook. Aquatic organism passage will be restored to 27 miles on the Stevens River watershed for native Brook Trout.

Culvert Replacement & Stream Restoration in Wolfden Run (MD)

Project Rank: 4

Conservation Actions and Project Outcomes

Removing fish passage barriers and improving habitat conditions in Wolfden Run watershed will result in enhanced in-stream habitat and restored upstream access to 2.76 miles of habitat that supports wild Brook Trout populations.

Becker Pond Dam Removal Project (MA)

Project Rank: 5

Conservation Actions and Project Outcomes

Removing the dam return the stream to its historic channel and provide intact cold-water stream habitat for Brook Trout and other species. It will also re-open access to 1 mile of upstream habitat.

Jay Mountain Road Culvert Replacement Project on Otis Brook (NY)

Project Rank: 6

Conservation Actions and Project Outcomes

Installing a fish friendly, flood resilient culvert will enhance the functionality of the stream segment and re-open access to more than 2 miles of upstream habitat. Other outcomes include improving the effective transport of sediment and reducing stream bank erosion.

Hanks Brook Culvert Replacement Project (VT)

Project Rank: 7

Conservation Actions and Project Outcomes

Replacing the culvert on Hanks Brook will re-open access to 2.7 miles of Brook Trout habitat and provide thermal refugia for native trout and improve flood resilience.

Strategic Wood Addition to Streams in the North Branch Nulhegan River Watershed (VT)

Project Rank: 8

Conservation Actions and Project Outcomes

Adding large woody material in these streams will significantly improve Brook Trout habitat by increasing large wood loadings in approximately 6 miles of stream over three years. Large wood will benefit existing wild Brook Trout by providing cover, creating pools, and retaining spawning substrate and food for aquatic invertebrates.

Fish Passage Barrier Removals and Habitat Improvement Project in Sand Spring Run Watershed (MD)

Project Rank: 9

Conservation Actions and Project Outcomes

Removing fish passage barriers and improving habitat in Sand Spring Run Project will result in corridor restoration of 1.1 miles and allow Brook Trout to re-colonize upstream waters.

Hurd Brook Crossing Project (ME)

Project Rank: 10

Conservation Actions and Project Outcomes

Installing a stream smart crossing will enable unimpeded aquatic organism access to nearly 4 miles of upstream habitat and remediate a chronic source of sediment thereby improving aquatic habitat above and below the road-stream crossing.

Thompson Brook Restoration and Habitat Connectivity Project (NH)

Project Rank: 11

Conservation Actions and Project Outcomes

In-stream construction of stone steps and weirs will reconnect 3 miles of Brook Trout habitat between an unnamed tributary and Thompson Brook.  The placement of rock veins and root wads on Thompson Brook will protect the road embankment, increase in-stream habitat diversity and cover for Brook Trout, as well as re-establish connections to the floodplain opposite the road.